Project delivery review

2 of 6 milestones are complete; 2 overdue milestone(s) need an owner decision at 2026-09-30.

# Decisions and recovery actions

- Markus | Data migration rehearsal: Approve the retry window and migration owner.

- Chloé | Support handover: Confirm the on-call rota and escalation path.

Review owner: __________________  Decision: __________________

# Milestone position

| Milestone | Owner | Due | Progress | Status |
| --- | --- | --- | --- | --- |
| Discovery sign-off | Ana | 2026-09-04 | 100% | Done |
| Access model | Paweł | 2026-09-18 | 100% | Done |
| Data migration rehearsal | Markus | 2026-09-25 | 75% | Overdue |
| Support handover | Chloé | 2026-09-29 | 50% | Overdue |
| User acceptance | Saoirse | 2026-10-09 | 40% | On track |
| Release approval | Aleksandra | 2026-10-16 | 0% | On track |

Synthetic sample. Due today is on track; overdue means an incomplete milestone due before the snapshot date. Update the CSV and regenerate this review after changes. Record the review decision in the editable Word copy.