# Project charter

NORTHWIND / CUSTOMER PORTAL / VERSION 1.0

Give the delivery team one agreed reference for the outcome, scope, and acceptance decision.

## Outcome and boundaries

- Provide a single place to submit and track service requests.

- Include request history and a clear escalation path.

- Keep billing and account administration outside this release.

## Delivery milestones

| Milestone | Owner | Acceptance evidence |
| --- | --- | --- |
| Discovery | Product | Reviewed service journey |
| Pilot | Engineering | Ten completed pilot requests |
| Launch | Operations | Support and recovery walkthrough |

## Success measure

At least 90% of pilot requests reach the right team without manual reassignment.